Forecast Farm

A farming game that runs on the weather where you live

# 1. Overview

Forecast Farm is a browser game that builds a farm at the player's own location and runs it on that place's live weather. The player allows location access or types a town. From then on, the weather on screen is the weather outside their window. It cannot be changed.

This makes the game about judgement, not luck. If rain is forecast, skipping the pump saves gold. If a heatwave is coming, a heat-tolerant crop is the safer pick. Every decision answers real conditions, so every decision has a cost.

# 2. How the Game Works

Play follows one loop: plant, water, wait, harvest.

- Location: The farm belongs to one real place. Only that place's weather acts on the crops. Any other city's forecast can be viewed for planning, but it has no effect on the farm.

- Start: The player begins with a small amount of gold and no land. They buy plots and seeds, then plant.

- Growth: Crops grow in real time. A crop that needs six hours takes six hours, whether the game is open or closed. Refreshing the page does not speed it up.

- Weather: Rain waters the soil. Sun and heat dry it out. Wind, hail and frost can damage or destroy a crop.

- Pump: The pump keeps crops alive but costs gold for every second it runs. Unnecessary watering wastes money, so the forecast should decide when to switch it on.

- Income: Finished crops are harvested and sold. The gold goes back into seeds and land.

# 3. The Goal and Land Prices

The goal is to unlock all sixteen plots. Crops earn gold, the pump spends gold to keep those crops alive, and gold buys land. A player who owns all sixteen plots has finished the game.

Price depends on how many plots the player already owns, not on which plot they click. Each plot costs exactly twice the one before it.

Table 1. Land price by purchase order (gold)

| Plot | Cost | Plot | Cost |
| --- | --- | --- | --- |
| 1 | Free | 9 | 12,800 |
| 2 | 100 | 10 | 25,600 |
| 3 | 200 | 11 | 51,200 |
| 4 | 400 | 12 | 102,400 |
| 5 | 800 | 13 | 204,800 |
| 6 | 1,600 | 14 | 409,600 |
| 7 | 3,200 | 15 | 819,200 |
| 8 | 6,400 | 16 | 1,638,400 |

The first plot is free, so a new player can plant within a minute of starting. The first four plots cost 700 gold in total, which is quick to earn. After that the price doubles every time, and all sixteen plots together cost about 3.3 million gold. That is months of play. A flat price list would be finished in an afternoon, while a doubling curve gives the player a reason to come back.

# 4. Objectives

- Playable game: a 4×4 farm with four soil states and a working plant, harvest and sell loop.

- Live local weather: the farm sits at the player's location and shows current conditions plus a 24-hour forecast. Any other city can be viewed for comparison.

- Weather that matters: conditions change crop health, so the forecast informs what to plant and when.

- Working economy: land, seeds, pump running costs and market sales that the player has to balance.

- Saved progress: crops keep growing while the game is closed, and nothing is lost on reopening.

- Stable delivery: a tested and documented game within four weeks.

# 5. Scope

Version 1 includes the following.

- Location: the player's own location as the farm, set by permission or by typing a town. Other cities are viewable as forecasts only.

- Weather data: live current conditions and a 24-hour forecast.

- Land: sixteen plots, bought one at a time on the doubling price scale.

- Crops: five crops, each with five growth stages.

- Field state: soil moisture, crop health and weather damage.

- Pump: a water pump with a running cost.

- Screens: shop (seeds and land), market (sales) and inventory.

- Saving: automatic.

Version 1 deliberately excludes the following. Writing them down stops the agreed scope from shrinking quietly.

- Farmer character and animations

- Sound effects

- Buying the pump, which is owned from the start

- A world map for choosing a location

- Multiplayer, accounts and online play

# 6. Team and Roles

Table 2. Member roles and responsibilities

| Member | ID | Role | Responsibility |
| --- | --- | --- | --- |
| Tawfik Rahman Shabab | 25 | Team lead | Planning and schedule, crop and season design, final integration |
| Mutasim Afif | 13 | Services and testing | Live weather, location and forecast data, testing against real data |
| Abdullah Hil Kafi | 19 | Design and interface | Screen layout, panels, controls, artwork |
| Hisham Walid | 31 | Game systems | Land, planting, growth, saving, debugging tools |

# 7. Timeline

The project runs four weeks with one milestone per week. Each week ends with something that can be demonstrated.

Table 3. Weekly milestones

| Week | Milestone |
| --- | --- |
| 1 | Documentation, project setup and a working farm screen with buyable plots. |
| 2 | Economy complete: seeds, planting, growth, pump and selling. Playable start to finish. |
| 3 | Live weather and player location integrated. The farm is set at the player's town, the forecast is displayed and weather affects crops. |
| 4 | Crop alerts, remaining crops, polish, testing and handover. |

The order is deliberate. The game becomes playable before weather is added, so weather improves a working game instead of rescuing an unfinished one.

# 8. Risks

Table 4. Risks and responses

| Risk | Effect | Response |
| --- | --- | --- |
| Player declines location access | Farm cannot be set automatically | The game falls back to a typed town name and stays fully playable. |
| Weather service unavailable | Game unusable | A saved real forecast acts as a fallback, and the game states clearly when it is showing offline data. |
| Location data sent to a third-party service | Privacy concern | Only the coordinates needed are sent, only after the player agrees. Nothing is stored on a server of ours. |
| Artwork not ready in time | Crops or icons missing | Only crops with finished artwork are enabled. Each crop is a self-contained folder, so art can be added without touching code. |
| Scope grows past capacity | Nothing finishes | Version 1 scope is fixed. New ideas are deferred to a later version. |

# 9. Success Criteria

The project is complete when someone who did not build the game can do all of the following.

- Set up: place the farm at their own location, or type a town.

- Check: see that place's real weather and forecast.

- Invest: buy land and seeds, plant a crop and watch it grow.

- React: see weather change the crop's health.

- Spend: run the pump and watch gold drain.

- Profit: harvest and sell for more than they spent.

- Return: close and reopen the game with progress intact.

# 10. Outcome

The player gets one clear goal, all sixteen plots, and a price curve that makes the goal worth returning to. The project succeeds if the game is stable, makes sense without explanation, and turns checking tomorrow’s forecast into a real advantage.